## Slide 1: How to Train Your Dragon Boat
Status Report
Technical Solution
Demonstration
Difficulties we faced.

## Slide 2: Status
Overall status: Yellow.
Tasks Completed:
- Overall database structure including tables, and data fields
- manipulating (adding, deleting, editing) of database data
- front end classes with DataBase queries and teammate CRUD interface
Tasks Not Completed:
- CRUD interface for layouts
- implementation or progress on Google Maps API
Milestones Met:
functionality of database CRUD operations
Milestones not Met:
- Implement Google Maps API and Position

## Slide 3: Technical Stack
Targeting Android and iOS
SQLite – Local DB
  Custom framework
React Native
Google Maps API
Using Java Script and Type Script

## Slide 4: Demo

## Slide 5: Struggles
Setting Up Dev Environments
DB – Cross platform initialization
Learning React
Memory and Performance
Navigation