## Slide 1: How To Train Your Dragon Boat
Team Members:
Giuseppe Ragusa: Scurm Master
Andrew B. Cobb: Head Programmer
Arsalan Farooqui: Project Manager

## Slide 2: Description
Mobile Application
Allows for
  team management
  layout simulations
  Viewing performance analytics
Features include:
  GPS tracking
  Automated calculations for boat balancing
  iOS and Android Support

## Slide 3: Project Vision
Issues:
  Balancing Dragon Boats Manually is an inefficient task
  Traditional method of measuring performance is Ineffective
  No centralized platform for managing team information
Solution:
How To Train Your Dragon Boat App!

## Slide 4: High Level Requirements
Information Flows | Description
Create teams | Manger selects who will be on the team
Balances boat | App reports the position of team members to the boat is balanced
Team Statistics | App reports speed vs time graph and show route of boat after race
Report performance | Live report of current speed and position
Start Race | Crew signifies start of race

## Slide 5: Project Plan
Deliverable
An Interactive GUI displaying team members and available positions on the boat layout
A Tab providing details on the current boat layout as the members are being assigned
An option to save the current layout and to load previously saved layouts
A map indicating the position and location of the boat
An option to track the route that the boat is currently taking
The ability to save the current route the boat recently took, and load previous routes.
A tab displaying information regarding the boat’s performance
Arsalan Farooqui - Project Manager, in charge of over all project vision, detailing requirements and working with the GBC Dragon Boat Team to analysis needs.
Giuseppe Ragusa - Scrum Master, in charge of keeping track of progress of the team, setting short term goals and making sure sprints are completed on time
Andrew B. Cobb - Head Programmer, in charge of application design and implementation, ensuring coding standards are maintained

## Slide 6: Team Charter

## Slide 7: Tasks
Sprint | Tasks
Sprint 1: Wireframes and Diagrams | Database Design and Schema
 | UML Diagrams
 | Design in App Navigation Structure
Estimated Duration: 6-7 days | Designing Application Screen Wireframes
Sprint 2: Framework and Language Training | Studying Further on Node.js
Estimated Duration: 6-7 days | Leaning React and React Native Library
Sprint 3: Database Design, Model Creation and Navigation | Designing and Creating Database
 | Creating Folder Heirarchy
 | Create Models and Class Structures
 | Implement Basic Navigation Structure
Estimated Duration: 7 days | Test Navigation
Sprint 4: Creation of Home Screen and Boat Layout Screen | Create Home Screen
 | Create Layout Screen
 | Create Boat Layout Screen
Estimated Duration: 4-5 days | Test Layout Screen
Sprint 5: Implementation of Boat Layout and Creation of Boat Member Screen | Implement Boat Layout
 | Test Boat Layout
 | Create People Screen
 | Create Add Person Screen
Estimated Duration: 6-7 days | Test Person Screen
Sprint 6: Implementation and Creation of Ready Screen | Create Ready Screen
 | Implement Google Maps API
 | Implement Stop Watch
 | Implement Creating Graphs
Estimated Duration: 6-7 days | Test Ready Screen
Sprint 7: Creation and Implementation of Analytics Screen | Create Analytics Screen
 | Implement Viewing Graphs
Estimated Duration: 3-4 days | Test Analytics Screen