## Slide 1: How To Train Your Dragon Boat
Andrew Cobb – Systems Architecture Manager
Giuseppe Ragusa – Scrum master
Arsalan Farooqui – Project manager
Nga Le – Lead developer

## Slide 2: Project Goals
To create a mobile application meant to assist the George Brown College Dragon Boat Team
To design a User Interface containing CRUD operations that allow for the management of Dragon Boat Team members, and layouts
To allow the tracking and recording of position and analytics such as speed or distance.
To view to recorded analytics for future reference

## Slide 3: Project Demonstration

## Slide 4: Technologies Used
SQLite Database
React Native
Google Maps API
Android / iOS mobile environment
GitHub

## Slide 5: ConClusions
Challenges:
Constant Development issues with IDE emulators
Disorganization during quarantine
Timing
Cross Platform Development (Android Development more straight forward)
Lessons Learned:
Be prepared to deal with IDE technical issues
Always prepare for any risk, no matter how unlikely
Do not underestimate development time and scope

## Slide 6: Conclusions (Continued)
We chose a project that we knew would be challenging. Due to unforeseen circumstances, our project may not have reached the level that we set for it, but we still put In our best efforts, and feel accomplished of what we did complete.