|  |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | |  |  |  |
| **Team #4** | **Capstone Project II**  **Minutes of Meeting # 10**  **Date: Tuesday January 28th, 2020 Time: 10:30PM**  **Location: George Brown College Casa Loma Campus Room C410** |  |  |  |
|  | |  |  |  |
|  | |  |  |  |
| Attendees: | Team member 1: Andrew Cobb  Team member 2: Giuseppe Ragusa  Team member 3: Nga Le |  |  |  |
|  | |  |  |  |
| **Agenda** | |  |  |  |
| **Item** | **Description** | **Responsibility** | **Planned Date** | **Actual Date** |
| Review of previous meeting | Resolve any remaining issues regarding running application on local environment, discuss major application features such as database and navigation and implementation of each | N/A | N/A | N/A |
| Tasks Assigned as per previous meeting | Giuseppe Ragusa: resolve runtime issues and emulator errors with application  Andrew Cobb: Implementation of database and concerns surrounding it  Arsalan Farooqui: Implementation of navigation and screen map | N/A | N/A | N/A |
| Status of Tasks as per previously assigned | All tasks complete | N/A | N/A | N/A |
| Item # 1… | Completion of Ready screen, test or debug any issues within navigation | Giuseppe Ragusa | Tuesday  January 28th, 2020 | Tuesday  January 28th, 2020 |
| Item # 2… | Complete Crud for teammates page, test application in iPhone environment | Nga Le | Tuesday  January 28th, 2020 | Tuesday  January 28th, 2020 |
| Item # 3… | Test Teammate DB table in react native application, begin work on other tables | Andrew Cobb | Tuesday  January 28th, 2020 | Tuesday  January 28th, 2020 |
| Next meeting date | Date: Tuesday, February 4, 2020  Time: 10:00 PM  Location: George Brown College Casa Loma Campus Room C410  Agenda: Developing Application  **Signature:**  Team member 1: Andrew.Cobb@georgebrown.ca  Team member 2 [Giuseppe.Ragusa@georgebrown](mailto:Giuseppe.Ragusa@georgebrown).ca  Team member 3: nga.le@georgebroawn.ca |  |  |  |